# Appendix B – Weekly Progress Updates

(To be completed as a team in the Blackboard Group Blog)

This document is the consolidated record of the weekly team and progress update meetings. Each entry below is posted to the Blackboard Group Blog in the format prescribed by the project guide; this file keeps them together so the supervisor and the team can see the whole trajectory in one place. Weeks marked Planned are the agreed forward plan, not work already done.

| Module Group | IT3388 |
| --- | --- |
| Project Group Number | 2 |
| Team Name | FinSight Colombia |
| Team Leader | Clifton Chen Yi |

## Gantt chart

Weeks 11–18. ■ = scheduled work. The chart is revised at each weekly meeting; the version below is current as at week 15.

| Task | W11 | W12 | W13 | W14 | W15 | W16 | W17 | W18 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Team formation & scoping | ■ |  |  |  |  |  |  |  |
| Dataset selection & licence check | ■ | ■ |  |  |  |  |  |  |
| Exploratory data analysis (shared) |  | ■ | ■ |  |  |  |  |  |
| Stakeholder interview & empathy map |  |  | ■ |  |  |  |  |  |
| Proposal + individual EDA writeup |  |  | ■ |  |  |  |  |  |
| Shared preprocessing contract |  |  |  | ■ |  |  |  |  |
| Feature engineering & target design |  |  |  | ■ | ■ |  |  |  |
| Model training & evaluation |  |  |  |  | ■ | ■ |  |  |
| Cloud deployment |  |  |  |  | ■ | ■ | ■ |  |
| Dashboard build |  |  |  |  | ■ | ■ | ■ |  |
| Interim progress review |  |  |  |  |  | ■ |  |  |
| Notebook integration |  |  |  |  |  |  | ■ |  |
| Scalability benchmarking |  |  |  |  |  |  | ■ |  |
| Final report |  |  |  |  |  |  | ■ | ■ |
| Presentation rehearsal & delivery |  |  |  |  |  |  | ■ | ■ |

Milestones: W13 — proposal and EDA submitted (19 Jul 2026). W16 — interim progress review. W18 — final presentation and report (23 Aug 2026).

## Progress Updates for Week 11

| Week | Week 11 (29 Jun – 5 Jul 2026) |
| --- | --- |
| Focus | Big Data Analytics Project Overview — briefing & team formation |
| Status | Completed |

Team Member's Progress

1. Clifton Chen Yi — Elected team leader. Set up the shared repository and the Blackboard blog. Read the project guide and drafted the assessment/milestone map (Appendix A ways-of-working).

2. Tan Zheng Yu Evan — Surveyed candidate datasets for a fintech scenario; shortlisted COFINFAD on Mendeley Data and verified its licence and documentation article.

3. Lee Yi Ting — Reviewed the four rubrics and extracted the concrete evidence each one asks for, so the team knows what has to exist by week 16 and week 18.

4. Wong Kang Bin — Downloaded COFINFAD and confirmed both files load and join on customer_id; reported row counts (48,723 customers / 3,159,157 transactions).

Gantt Chart

Revised chart as shown on page 1; no change to milestone dates this week.

Miscellaneous

Agreed the scenario: an anonymised Colombian fintech. Confirmed that four genuinely distinct ML problems can be carved out of one dataset, which the rubric requires (four owners, four targets).

## Progress Updates for Week 12

| Week | Week 12 (6 – 12 Jul 2026) |
| --- | --- |
| Focus | Exploratory Data Analysis |
| Status | Completed |

Team Member's Progress

1. Clifton Chen Yi — Built the shared EDA notebook: data-quality audit, missingness profiling, date-coverage check and the customer/transaction join validation. Found that the 'Set B' transaction-summary columns do not reconcile with the raw ledger (correlation ≈ 0.00) and raised it with the whole team.

2. Tan Zheng Yu Evan — Explored customer value and CLV segments; showed that activity level and lifetime value are related but not interchangeable.

3. Lee Yi Ting — Explored satisfaction, support tickets and complaint topics; quantified survey coverage (≈14% of customers) and its effect on claims.

4. Wong Kang Bin — Aggregated the ledger to daily volume/value; confirmed all 360 covered days have activity and identified the weekday/weekend split.

Gantt Chart

Revised chart as shown on page 1; no change to milestone dates this week.

Miscellaneous

Key shared decision recorded: build features from the verified 'Set A' columns and the raw ledger, and exclude the unreliable 'Set B' columns. This single finding changed the feature plan for all four workstreams.

## Progress Updates for Week 13

| Week | Week 13 (13 – 19 Jul 2026) |
| --- | --- |
| Focus | Project Proposal + Exploratory Data Analysis (deliverable week) |
| Status | Completed — submitted |

Team Member's Progress

1. Clifton Chen Yi — Wrote the retention workstream sections of the proposal and the individual EDA report (Appendix D). Co-ran the stakeholder interview and rewrote the retention design around her feedback.

2. Tan Zheng Yu Evan — Wrote the future-value hypothesis, feature plan and evaluation metrics; confirmed the 90-day outcome window fits inside the ledger.

3. Lee Yi Ting — Wrote the satisfaction hypothesis and the ordinal-evaluation plan; specified the complaint-NLP approach and the respondent-only caveat.

4. Wong Kang Bin — Wrote the demand-classification hypothesis, defined next_day_demand_class and the walk-forward validation plan.

Gantt Chart

Revised chart as shown on page 1; no change to milestone dates this week.

Miscellaneous

Stakeholder interview: María Rodríguez, Customer Operations Manager, Nu Colombia — 20-minute Microsoft Teams call on 16 July 2026. Her constraint ("prioritise customers who are both high-risk and valuable") produced three concrete proposal changes: a retention-priority view, high-demand recall as Member D's primary metric, and adjustable capacity thresholds. Submitted Appendix C and Appendix D by 19 July 2026, 2359 hrs.

## Progress Updates for Week 14

| Week | Week 14 (20 – 26 Jul 2026) |
| --- | --- |
| Focus | Project Implementation — shared preprocessing & feature layer |
| Status | Completed |

Team Member's Progress

1. Clifton Chen Yi — Agreed and implemented the shared preprocessing contract: drop exact duplicate transactions (102 rows, 0.003%), exclude the Set B columns and the full-period Set A aggregates, and use a common (customer, cutoff) panel key. Built the retention feature engineering and the inactive_next_60d target with a four-cutoff chronological design.

2. Tan Zheng Yu Evan — Built the 90-day value target on the same cutoff convention; began comparing regularised linear models against tree-based regressors.

3. Lee Yi Ting — Standardised complaint topics and began the ordinal satisfaction baseline; excluded the satisfaction components and NPS to avoid circularity.

4. Wong Kang Bin — Built the daily aggregation, calendar features and shifted lags; fitted the demand-class thresholds on training-period quantiles only.

Gantt Chart

Revised chart as shown on page 1; no change to milestone dates this week.

Miscellaneous

Leakage review held as a team. Agreed that churn_probability and customer_lifetime_value are excluded everywhere, and that the untimestamped customer-level counters (failed_transactions, support_tickets_count, satisfaction_score) must be reported as a known look-ahead risk and tested by ablation rather than quietly used.

## Progress Updates for Week 15

| Week | Week 15 (27 Jul – 2 Aug 2026) |
| --- | --- |
| Focus | Project Implementation — modelling & evaluation |
| Status | In progress |

Team Member's Progress

1. Clifton Chen Yi — Model comparison for the retention workstream: majority-class and tuned recency-rule baselines against Logistic Regression, Random Forest, HistGradientBoosting and XGBoost, with thresholds tuned on validation only. Running the feature-family ablation that tests the core hypothesis (trend vs. static).

2. Tan Zheng Yu Evan — Evaluating MAE / RMSE / R² and top-value-quantile identification; testing the effect of log transformation on the skewed target.

3. Lee Yi Ting — Comparing ordinal classification approaches on Macro F1, weighted kappa and within-one-level accuracy; building the complaint-topic comparison.

4. Wong Kang Bin — Walk-forward validation across the demand models; tracking high-demand recall as the primary operational metric.

Gantt Chart

Revised chart as shown on page 1; no change to milestone dates this week.

Miscellaneous

Next: cloud deployment of the pipeline and the first end-to-end dashboard refresh, so the interim review can show a working path from raw upload to a scored table.

## Progress Updates for Week 16

| Week | Week 16 (3 – 9 Aug 2026) |
| --- | --- |
| Focus | Project Implementation — Interim Progress Review (30%) |
| Status | Planned |

Team Member's Progress

1. Clifton Chen Yi — Present the retention pipeline end-to-end: collection, management, preparation, visualisation. Show the scored risk table and the retention-priority view in the dashboard.

2. Tan Zheng Yu Evan — Present value predictions, error analysis in COP and the value-segment definitions.

3. Lee Yi Ting — Present satisfaction results, confusion patterns and complaint themes with respondent-coverage caveats.

4. Wong Kang Bin — Present demand classification with the peak-day alert view and false-negative review.

Gantt Chart

Forward plan as shown on page 1.

Miscellaneous

Deliverable: interim progress review, assessed individually (30%). Evidence needed per rubric: multiple data sources, systematic data management, complete cleaning with rationale, multiple effective visualisations, and evidence of co-creation.

## Progress Updates for Week 17

| Week | Week 17 (10 – 16 Aug 2026) |
| --- | --- |
| Focus | Project Implementation — integration, scalability & rehearsal |
| Status | Planned |

Team Member's Progress

1. Clifton Chen Yi — Integrate the four notebooks into one runnable sequence; run the 25/50/75/100% scalability benchmark and the Spark comparison; freeze the retention results for the report.

2. Tan Zheng Yu Evan — Finalise value model, export the targeting list and join predicted value into the retention-priority view.

3. Lee Yi Ting — Finalise the experience page and the improvement-priority ranking.

4. Wong Kang Bin — Finalise the operations page, capacity thresholds and next-day alerting.

Gantt Chart

Forward plan as shown on page 1.

Miscellaneous

Planned: replace the observed-value placeholder in Clifton's priority view with Member B's predicted 90-day value, which is the last cross-workstream dependency. Full presentation rehearsal against the Appendix G checklist.

## Progress Updates for Week 18

| Week | Week 18 (17 – 23 Aug 2026) |
| --- | --- |
| Focus | Final Project Presentation & Report Submission |
| Status | Planned |

Team Member's Progress

1. Clifton Chen Yi — Deliver the retention segment of the presentation; submit the individual final report (Appendix E) and the peer review (Appendix F).

2. Tan Zheng Yu Evan — Deliver the value segment; submit report and peer review.

3. Lee Yi Ting — Deliver the experience segment; submit report and peer review.

4. Wong Kang Bin — Deliver the operations segment; submit report and peer review.

Gantt Chart

Forward plan as shown on page 1.

Miscellaneous

All submissions via Brightspace by 23 August 2026, 2359 hrs. Late submissions are penalised.